Atlas Spas Accounting Workflow

Meeting Plan for Ian Allena

Week of April 20, 2026

Prepared by Willie Downs

Atlas Spas Accounting Workflow — Meeting Plan for Ian Allena

| Meeting date | Week of April 20, 2026 |
| --- | --- |
| Attendees | Ian Allena (CPA), Lori McGill (Bookkeeper), Mike Kimball, Willie Downs |
| Duration recommended | 2 hours minimum |
| Prepared by | Willie Downs |
| Purpose | Map Atlas Spas's order-to-cash workflow so we can safely launch the new Salta platform without disrupting Lori's process or creating accounting problems |

# The Goal of This Meeting

We need to walk out of this room with three things decided:

- Phase 1 (this month): How does Salta post transactions to QBO so Lori's workflow doesn't break?

- Phase 2 (60 days out): What is the target accrual-based workflow, and how do we transition to it?

- Ownership: Who does what going forward, especially with Mike potentially stepping back

Ian, we are not asking you to rubber-stamp what Willie built. We are asking you to help us design the real accounting backbone, and we'll build the software to match it.

# Why This Meeting Matters Now

Three things happened recently that force this conversation:

- Salta is ready. Willie built a modern POS/contract system that's been working in testing. Atlas needs to go live on it — we are still doing paper contracts and handing Lori a stack of documents every week. That's not sustainable.

- Avalara is coming. We just had our first Avalara meeting. They will automate sales tax calculation at point of sale AND file our returns. This is a huge win for Lori (no more manually looking up Louisiana parish rates), but it means Avalara becomes the authoritative source of sales tax data, not QBO.

- Mike is transitioning out. Mike mentioned in the Avalara call he doesn't see himself being around much longer. Whoever replaces him — and Lori herself — needs a documented workflow, not tribal knowledge.

If we launch Salta without this meeting, here is what breaks:

- Salta's current code posts deposits to a liability account (`Customer Deposits`)

- Lori's current process books deposits to income accounts

- Result: Lori's Friday reconciliation doubles in complexity overnight

- Trust breaks, and Lori ends up hand-editing transactions the software is supposed to automate

This meeting prevents that scenario.

# Part 1: How Atlas Runs Today (Current State)

Before we design the new workflow, we have to agree on what the current one is. Ian, please correct anything below that's wrong.

## Sales Transaction (Today)

- Customer visits a show or store

- Salesperson fills out paper sales agreement

- Salesperson collects deposit via EVO payment terminal (credit card)

- Salesperson calculates sales tax manually — often wrong

- Paper agreement + batch report faxed/emailed to home office next day

- Lori receives paper, enters deposit into QBO as income to a location-specific sales account

- Lori waits for delivery confirmation

- When delivered, Lori treats the transaction as "completed" — no journal entry needed since revenue was already booked on cash basis

- At month-end, Lori prepares location-by-location spreadsheets for sales tax filing

- Mike files Texas returns using QBO data, files Louisiana returns using Spa Inc. reports

## Why This Breaks

- Sales tax is often undercharged — sometimes by hundreds or thousands of dollars per sale, absorbed as cost

- Lori's month-end is chaos — consolidating paper from shows, stores, brick-and-mortar into sales tax reports across 100+ reporting locations in Texas and 70-80 in Louisiana

- Prescription exemption refunds are manual — 30-day window, tracking is ad hoc

- Cash basis income recognition works but doesn't give clean picture of deposits held vs earned revenue

- Louisiana destination-state rules require reporting at signing, not delivery — current process doesn't cleanly handle this timing

# Part 2: How Atlas Will Run with Salta + Avalara + Intuit Payments (Future State)

## Sales Transaction (New)

- Customer visits show or store, same as before

- Salesperson enters customer + products into Salta on iPad

- Salta calls Avalara in real-time → exact tax calculated by address (latitude/longitude accurate)

- Customer signs digitally on iPad

- Customer pays deposit via Intuit Payments (replacing EVO)

- Salta posts to QBO — the mechanism of this posting is what this meeting decides

- Avalara records the transaction as either estimate (deposit) or committed invoice (delivery)

- At delivery, Salta marks contract delivered → QBO and Avalara updated

- Month-end: Avalara auto-remits and files sales tax returns (Texas, Louisiana, etc.)

- Lori has a dashboard in Salta showing all unreconciled items, prescription refund alerts, etc.

## Benefits

- Sales tax is correct every time — Avalara has latitude/longitude-accurate rates for every jurisdiction

- Lori stops being the manual rate lookup service — she becomes the auditor, not the calculator

- Multi-location accounting becomes clean — every transaction tagged by location/show automatically

- Month-end is hours, not days — Avalara files returns automatically

- Prescription refunds are trackable — Salta dashboard + automated credit workflow

## What Stays the Same

- QBO is still the general ledger (we are not replacing QuickBooks)

- Lori is still the bookkeeper, still reconciles, still reviews transactions

- Mike's/successor's role still exists — someone has to own the financial oversight

- All historical data stays where it is — we are not migrating the past, only changing the future

# Part 3: The Five Decisions We Need Ian's Input On

These are the specific questions that, once answered, let Willie write the code to match.

## Decision 1: Phase 1 Deposit Posting — Which Account Type?

Option A (Recommended): Ship with Lori's current workflow

- Salta posts deposits to income accounts (one per location, matching Lori's current chart)

- When delivered, no additional QBO entry needed

- Matches Lori's current mental model exactly

- Adds a config flag in Salta so we can switch to Option B later without code changes

Option B: Ship with new liability workflow

- Salta posts deposits to liability sub-accounts under "Customer Deposits" (already created in QBO)

- When delivered, Salta creates an invoice, applies the deposit as payment, recognizes revenue

- Correct accrual-based accounting

- Requires Lori to learn a new workflow at the same time she's learning a new software

Our recommendation to Ian: Option A for Phase 1. Ship the software, let Lori get comfortable with Salta, then tackle the accounting redesign as a separate project with you on Phase 2.

What we need from Ian: approve or redirect.

## Decision 2: Chart of Accounts Structure for Phase 1

If we go with Option A above, we still need to decide:

- Per-location income accounts (Sales - Tyler, Sales - Canton, Sales - Wills Point, etc.)?

- Single consolidated income account with QBO classes/departments for location tracking?

- QBO items (Deposit - Tyler, Deposit - Canton, etc.) that map to the income accounts?

Note: Willie has already created liability sub-accounts for the Phase 2 design (Customer Deposits - Tyler, - Canton, - Wills Point, - Shows). Those can stay and remain unused until Phase 2. Or we remove them if Ian prefers.

Questions for Ian:

- What income account structure do you currently use for each location?

- How do we handle sheds vs hot tubs in the chart? Different product categories → different income accounts?

- Should we add Oklahoma, Louisiana, Kansas, new territories as their own accounts or roll up under the existing Texas structure?

## Decision 3: Sales Tax Liability — Who Owns the Account in QBO?

With Avalara filing returns, QBO's Sales Tax Payable account becomes less central. But we still need a sales tax liability account for:

- Tracking tax collected between sale and remittance

- Reconciling Avalara's reports against QBO's books

- Auditing in case of state examination

Questions for Ian:

- Do we keep one Sales Tax Payable account or separate by state (TX, LA, OK, KS, NM)?

- Does Avalara post to QBO directly, or does Salta post and Avalara just files?

- How do we reconcile Avalara's reported tax collected against QBO's sales tax liability balance?

## Decision 4: Tax Exemption Refund Workflow (Chiropractor Prescription)

Current process:

- Customer buys hot tub, pays full tax

- Within 30 days, customer uploads chiropractor prescription

- Lori manually issues a refund for the tax amount in QBO

- Customer gets refund via credit card reversal

New Salta process:

- Customer uploads prescription in Salta customer portal

- Lori gets alert in Salta dashboard

- Lori clicks a button to approve → triggers:

  - Intuit Payments refund for tax portion

  - Avalara credit memo (retroactively classifies as exempt)

  - QBO credit memo / refund entry

Questions for Ian:

- Is this workflow acceptable from a control/audit standpoint?

- Who has authority to approve refunds (Lori? Mike? Requires dual approval?)

- How do we document the prescription as evidence of the exempt sale for state audit purposes?

- Does Avalara's exempt certificate storage meet the audit standard, or do we need to keep copies in QBO too?

## Decision 5: Louisiana Timing — Destination State Complication

Louisiana is a destination state. They want sales tax reported at the time of signing, not at delivery. This creates a timing problem:

- Accrual accounting says recognize revenue at delivery

- Louisiana says remit sales tax at signing

Avalara handles the tax reporting timing automatically (they know the rules). But what happens in QBO?

Option A: Revenue stays at delivery in QBO. Sales tax liability accrues at signing (Avalara handles). Books are clean on the accrual side, Avalara handles the state-specific timing.

Option B: Treat Louisiana sales differently — accelerate revenue recognition to signing. Creates inconsistency across states.

Recommendation: Option A. Let Avalara do what it's built for; keep QBO consistent.

Question for Ian: confirm Option A is acceptable from an accrual accounting standpoint.

# Part 4: The Phased Transition Plan

## Phase 1 — Ship Salta with Current Workflow (Weeks 1-4)

Goal: Atlas goes live on Salta for hot tubs without changing Lori's day-to-day process.

Steps:

- This meeting → Ian approves Phase 1 design (income-account posting)

- Willie implements QBO config flag (~1 day of code)

- Willie runs end-to-end test: sale → deposit → Intuit → QBO → Lori verifies books

- Pilot at one show (Tyler or Canton) — 10-20 contracts

- Lori walks through first-week of Salta-generated QBO entries with Willie

- Adjust based on what breaks

- Roll out to all locations

Success criteria:

- Lori's month-end close takes same time or less than before

- No more than 2 manual corrections per week from Willie

- Sales tax matches Avalara's calculation 100% of the time

## Phase 2 — Design the Accrual Workflow (Weeks 5-8, parallel to Phase 1 rollout)

Goal: Design the target accrual-based workflow with Ian, document it, get Lori's buy-in.

Steps:

- Schedule working session with Ian + Lori (2-3 hours)

- Walk through every transaction type and map target QBO treatment

- Document chart of accounts (liability accounts we already built + any adjustments)

- Document revenue recognition rules per product type (hot tub vs shed)

- Document refund, cancellation, exemption workflows

- Draft a Lori training guide

- Ian signs off on target-state design

Deliverable: A written Atlas Spas Accounting Operations Manual (10-15 pages) owned by Ian's firm.

## Phase 3 — Migrate to Accrual Workflow (Weeks 9-16)

Goal: Flip Salta's config flag from "income" to "liability" mode. Lori transitions to new reconciliation workflow.

Steps:

- Pick a cutover date (e.g., start of a fiscal quarter for clean reporting)

- Lori trained on new workflow (half-day session with Ian)

- Willie flips the config flag in Salta

- First week of cutover: Willie and Ian both monitor daily

- First month of cutover: Willie on-call for adjustments

- Quarter-end: Ian reviews books, confirms accrual treatment correct

- Go fully live on accrual workflow

Success criteria:

- Balance sheet accurately reflects customer deposits as liability

- P&L accurately reflects revenue only when delivered

- No manual journal entries required from Lori in a typical month

# Part 5: Other Things to Cover in the Meeting

## Mike's Transition

Mike indicated in the Avalara call he doesn't see himself staying long. Questions:

- What is Mike's timeline?

- Who takes over Mike's responsibilities?

- Does Lori move into Mike's role and we hire a new bookkeeper underneath her?

- Does Ian's firm take on more of Mike's financial oversight role during transition?

- Property tax renditions — who owns this going forward?

## Property Tax & Business Licensing

Avalara offered property tax and business license services. Questions:

- Do we use Avalara for property tax? (They don't replace fixed asset tracking; they handle rendition filing)

- Do we use them for consumer credit license tracking across states?

- Or does Ian's firm continue handling this?

- Cost/benefit analysis — Willie to get Avalara pricing, Ian to compare

## Multi-State Expansion

Atlas is now in TX, LA, OK, KS, NM (or soon to be). Each state has different rules. Questions:

- Are we registered in each state for sales tax already?

- Do we have income tax nexus in any of these?

- Any specific compliance issues Ian sees with current expansion?

## Avalara Integration Specifics

- Avalara will send us API credentials — Willie needs these to finish the integration

- Avalara stores exemption certificates — do we still need to store them in QBO too?

- Avalara handles remittance and filing — Ian needs visibility into what they're filing on our behalf

- Can Ian review Avalara's returns before they're filed?

# Part 6: What to Walk Out of the Meeting With

## Decisions Documented

☐  Phase 1 deposit posting: Option A (income) or Option B (liability)

☐  Chart of accounts structure confirmed for Phase 1

☐  Sales tax liability account structure confirmed

☐  Prescription refund workflow approved

☐  Louisiana timing approach confirmed (Option A recommended)

## Next Steps Assigned

☐  Willie to implement config flag in Salta (1 day)

☐  Willie to schedule pilot at [location] on [date]

☐  Lori to document current month-end process in writing (1 week)

☐  Ian to review Phase 2 working session proposal

☐  Mike to clarify transition timeline

☐  Decision on Avalara property tax / business license add-on

## Future Meetings Scheduled

☐  Phase 2 working session with Ian + Lori + Willie (schedule for 4-6 weeks out)

☐  Quarterly accounting review cadence

# Appendix A: Avalara Meeting Summary (For Ian's Context)

Atlas met with Stephen and Becca at Avalara. Key points:

- Avalara AvaTax will automate sales tax calculation at POS across all jurisdictions

- Latitude/longitude-accurate rates (not zip-code based, which is important because rates change across city/county lines)

- Avalara will file sales tax returns automatically in every state we operate

- Product classifications matter — "hot tub recreational" vs "hot tub prescribed" can have different rates

- Louisiana parishes + Colorado home rule jurisdictions are the two hardest; Avalara handles both

- Prescription exemption: Avalara recommends charging tax by default, then crediting back when prescription is received (safer than assuming exemption upfront)

- Avalara can also handle property tax renditions and business license tracking (separate solutions)

- Avalara's API integration is what Salta connects to; Willie has the development kit

# Appendix B: Salta Platform Context (For Ian's Context)

Salta is the new POS/contract platform Willie built. Key capabilities relevant to accounting:

- Digital contracts signed on iPad (replacing paper)

- Real-time tax calculation via Avalara (replacing manual)

- Payment collection via Intuit Payments (replacing EVO)

- Customer portal for uploading prescriptions, viewing contracts

- Bookkeeper dashboard for Lori with reconciliation tasks

- QBO integration for posting transactions

- Multi-location tracking (each show, each store has its own reporting)

- Per-location chart of accounts mapping (already configured for the liability workflow)

The software is built and running in test mode. Ian's approval of the Phase 1 design is the last gate before Atlas goes live.

# Appendix C: What Willie Already Built in QBO (for Phase 2 readiness)

Per Ian's April 13 email guidance, Willie already set up these liability accounts in QBO for the future accrual workflow:

Customer Deposits (Other Current Liabilities) ├── Customer Deposits - Tyler ├── Customer Deposits - Canton ├── Customer Deposits - Wills Point └── Customer Deposits - Shows

And these QBO items mapped to those accounts:

- Deposit - Tyler

- Deposit - Canton

- Deposit - Wills Point

- Deposit - Shows

For Phase 1 with Ian's approval: these can be left in place unused, or Willie can re-map the items to point to income accounts temporarily (Ian's suggestion in his April 13 email).

Either approach works — just need Ian's preference.

This plan is a working document. Ian is expected to modify, add to, or reject sections as needed. Willie will make revisions and resubmit if changes are significant. The goal is alignment, not adherence.