Salta Platform

Strategic Product Audit

Prepared for Willie Downs

April 17, 2026 (Revised)

End-to-end audit of product, workflow, industry fit, UX,

architecture, integrations, pricing, competitive position,

launch readiness, and opportunities.

Perspective: operator responsible for revenue — not a reviewer.

Table of Contents

# Executive Summary — Read This First

The verdict: Salta is a working internal platform with a defined commercial destination, and the next 8 months determine whether it becomes a real business.

The strategic direction is now clear: the end-state is a manufacturer-first pitch to Master Spas at the end of 2026, selling a dealer platform + manufacturer dashboard for their 300+ global dealer network. Atlas Spas is the design partner. The dealer platform is built and working. The manufacturer dashboard doesn't exist yet.

### The three commercial realities

- You still have one customer (Atlas Spas). Multi-tenancy exists in the database schema but has never been tested with a second organization. Master Spas will not buy from a one-customer company — you need 3-5 live dealer deployments by end of 2026 to have a credible pitch.

- The commercial engine is missing. No pricing page, no self-serve trial, no customer-facing documentation, no case study. "Book a Demo" still routes to hello@getsalta.com. You cannot pitch Master Spas without this basic infrastructure in place, even if they're the only customer you care about in 2026.

- The math is smaller than first thought but still defensible. A single Master Spas deal is worth $250-500k ARR (not $2M — prior memo was wrong). A direct-to-dealer motion yields $5-8k per dealer. Master Spas is still 30-60x more per contract than individual dealers, and adding 2-3 more manufacturers downstream gets to $1-2M ARR. This is a great small business, not a venture-scale opportunity.

### What's changed this week

- QBO config flag (QBO_DEPOSIT_MODE=income|liability) is built. Ready to flip once Ian approves Phase 1 workflow.

- Ian meeting scheduled for next week (Ian + Lori + Mike + Willie). Meeting plan document ready at docs/IAN_MEETING_PLAN.md.

- Avalara evaluation in progress. Solves sales tax across TX/LA/OK/KS/NM with automated filing.

- Mike signaled he's transitioning out in the Avalara meeting. Succession planning needed.

- Master Spas strategy committed to memory as the primary GTM path.

### What you should do, ranked

- Ship Atlas go-live the right way. Execute the Ian/Lori/Mike meeting next week, get Phase 1 workflow approved, ship with config flag in income mode. Atlas running on Salta is the foundation of everything else.

- Close 3 paying dealer design partners by Q3 2026. Target other Master Spas dealers specifically. The pitch: "We're building this with Atlas Spas; want to join the design partner program?"

- Incorporate Salta as a separate legal entity. Before pitching Master Spas, spin Salta up as an LLC or C-Corp distinct from Atlas. Clean IP assignment protects you if Master Spas tries to argue Atlas owns the platform.

- Build the manufacturer dashboard MVP. Real-time sales across dealer network, unit/model/color tracking, dealer rankings, market share view. This is the killer feature for the Master Spas pitch.

- Publish pricing and a real marketing site. Even draft pricing unblocks sales conversations. A landing page with screenshots, a 60-second demo, and Atlas's case study moves you from "mystery software" to evaluable product.

The rest of this document backs up each claim with specifics and a prioritized action plan tied to the end-of-2026 pitch deadline.

# Part One — The Honest Truth About What Salta Is Today

Before auditing dimensions, establish reality.

## What exists and works

- 32 database migrations, 50+ pages, 60+ API routes

- Full contract lifecycle: draft → signature → payment → delivery → equipment registration

- Real integrations: QBO OAuth + SalesReceipt + Invoice + deposit application, Intuit Payments (card + ACH), Avalara AvaTax (estimate + commit), Resend email

- Customer portal with service requests, equipment tracking, contract viewing

- iPad-optimized UI with a 6-step guided contract builder (signature, delivery diagram, financing)

- Multi-location + multi-show financial mapping with per-location QBO item IDs (migration 032)

- QBO deposit workflow config flag (QBO_DEPOSIT_MODE) supporting both Lori's current workflow and the target accrual workflow

- Audit logging with IP + user agent on every significant action

- Role-based access: admin, manager, sales_rep, bookkeeper, field_crew, customer

## What exists in code but has never been used at scale

- Multi-tenancy (organization_id in 17+ files, one org seeded)

- Role-based permissions (works, never stress-tested by a second company)

- Mass email via Resend (sent invites only, not volume marketing)

- Service management tables (migration 031 — schema exists, UI light, no dispatcher flows)

- Offline queue table (exists but PWA offline sync not fully wired)

## What is marketed on getsalta.com but doesn't exist as a product

- "For hot tub dealers" (plural) — one live customer

- "Instant financing" — hardcoded providers (GreenSky, Wells Fargo, Foundation) specific to Atlas's deals

- "QuickBooks Sync" — works for Atlas's QBO connection; no self-service OAuth onboarding for a new dealer yet

## What does not exist at all

- Pricing page

- Free trial

- Marketing site with screenshots, video, case study, or testimonial

- Self-serve onboarding flow for a new dealer

- Written end-user documentation

- In-product help, tooltips, or first-run experience

- Any presence on G2, Capterra, Software Advice (where dealers actually compare software)

- Support ticketing or help desk for end customers

- Manufacturer dashboard (central to Master Spas pitch)

- Separate legal entity for Salta (IP protection requirement)

This is not failure — it is a choice based on scarce founder time. But every item above is a revenue blocker or pitch blocker by end of 2026.

# Dimension 1: Product & Functionality

Verdict: Excellent for the sales funnel Salta was built for. Thin for post-sale operations that dominate the revenue of most dealers.

## Core Feature Inventory

| Area | Completeness | Notes |
| --- | --- | --- |
| Contract builder (6-step) | 10/10 | Best-in-class. Better than Lou's estimate form. |
| Lead management | 6/10 | List and pipeline exist; no lead scoring, no automation, no SLA timers |
| Show/event management | 9/10 | Differentiator; Lou doesn't serve this vertical |
| Payment collection | 8/10 | Intuit card + ACH + manual. Missing: card-on-file, mass pay, partial payments |
| Inventory | 7/10 | Serials, transfers, locations. Missing: POs, cycle counts, vendor mgmt |
| Service requests | 5/10 | Customer can submit; triage exists. Missing: full service job lifecycle UX |
| Service jobs | 4/10 | Schema exists (migration 031), UI basic, no scheduler, no mobile tech app |
| Delivery | 7/10 | Work orders, diagrams, checklists. Missing: field crew mobile, route optimization |
| Analytics/reporting | 5/10 | Revenue, leaderboard, show breakdown. Missing: inventory valuation, aging AR, best-sellers |
| Accounting integration | 8/10 | QBO OAuth + SalesReceipt + Invoice + config flag. Awaiting Ian workflow sign-off |
| Customer portal | 8/10 | Contracts, equipment, service. Better than Lou's portal |

## Feature Gaps That Block Dealer Adoption

These are gaps where a prospective dealer would say "call me when this exists":

| Gap | Impact | Why it matters |
| --- | --- | --- |
| Field tech mobile app | High | Service-heavy dealers get 30-40% of revenue from service |
| Drag-drop service scheduler | High | Dispatcher's daily tool; read-only calendar is not usable |
| Card on file + mass invoice/pay | High | Recurring service accounts need batch billing |
| Purchase order management | High | Any dealer with inventory needs this |
| Route optimization | Medium | Critical after 5+ techs |
| Retail POS | Medium | Required if dealer does cash-and-carry chemicals/accessories |
| SMS messaging | Medium | Customers increasingly expect text-based communication |
| Kit bundles with questions | Medium | Guided upsell at POS |

The Competitive Improvement Plan (docs/COMPETITIVE_IMPROVEMENT_PLAN.md) details implementation for each.

## Recommendations — Dimension 1

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Ship PO management (Phase 1 Feature 1) | High | 3 weeks |
| Ship drag-drop scheduler (Phase 1 Feature 2) | High | 4 weeks |
| Ship card-on-file + mass invoice (Phase 1 Feature 3) | High | 3 weeks |
| Ship field service mobile PWA (Phase 1 Feature 4) | High | 6 weeks |
| Merge quotes and contracts into one status-driven object | Medium | 2 weeks |

# Dimension 2: Real-World Workflow

Verdict: The show-floor sales workflow is exceptional. Post-sale workflows have critical gaps that will surface within 60 days of a second customer's first use.

## Lead → Showroom → Quote

- Strong: Show check-in, lead capture, quote drafting

- Friction: Walk-ins at stores don't have an obvious flow — captured as a lead via /leads while show reps use the contract builder directly. Two mental models for the same activity.

## Quote → Contract

- Strong: 6-step builder, real-time tax via Avalara, digital signature, delivery diagram

- Friction: If a rep saves and comes back tomorrow (common with financing decisions), the quote-to-contract transition isn't clearly surfaced. Zustand persists to localStorage but only on one device.

## Contract → Payment

- Strong: Multi-split deposits, card + ACH + cash, CC surcharge handled, Intuit integration works. Config flag now supports both Lori's income-mode workflow and the accrual liability workflow.

- Friction: No card-on-file for recurring service. No partial payment below the 30% default. Customer's tax exemption (chiropractor prescription) is handled manually by Lori.

## Payment → Delivery

- Strong: Status progression, delivery work orders, delivery diagrams

- Friction: No field crew mobile app. Today's delivery team would need to use the web app on their phone. Crew leads can't capture a delivery signature natively on their device.

## Delivery → Service

- Strong: Equipment auto-registers at delivery with warranty dates

- Friction: No warranty expiry outreach. No auto-scheduled annual water tests. No parts orders tied to warranty. No manufacturer warranty claim workflow.

## Service → Warranty Claim

- Gap: No warranty claim workflow at all. Atlas currently tracks these outside Salta. Master Spas would expect this in a platform they license to their network.

## Multi-location Blind Spots

- Inventory transfers work but no aggregate "where's the closest available unit" search

- Sales rep performance across all shows isn't clearly surfaced

- Per-location P&L dashboard doesn't exist in Salta itself (lives in QBO)

## Recommendations — Dimension 2

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Field mobile PWA | High | 6 weeks |
| Drag-drop scheduler | High | 4 weeks |
| Warranty expiry outreach automation | Medium | 2 weeks |
| Manufacturer warranty claim workflow | High (for Master Spas) | 3 weeks |
| "Closest available unit" inventory search | Medium | 1 week |
| Unify walk-in / show / quote-direct under one entity | Medium | 2 weeks |

# Dimension 3: Industry Fit & Problem Solving

Verdict: Solves the sales problem exceptionally. Under-solves the service, inventory, and accounting problems that actually define dealer economics.

## Top 5 Hot Tub Retailer Pain Points

- Sales process is paper-heavy and slow — ✅ Solved. Salta's contract builder beats Method, Lou's form, and paper by a wide margin.

- Financing decisions under pressure create errors — ✅ Mostly solved. Multiple providers, approval numbers, deduct-from-balance logic. Missing: live financing decision API integration.

- Service is the recurring revenue engine but feels like a cost center — ❌ Under-solved. No field mobile, no scheduler, no route optimization, no mass billing.

- Inventory is always moving across locations/shows, units get lost — 🟡 Partially solved. Serial tracking exists; POs, cycle counts, vehicle stock, reorder automation don't.

- Accounting is the bookkeeper's full-time Friday afternoon — 🟡 In progress. Config flag shipped, Ian workflow session scheduled, Avalara evaluation active. Critical path clear.

## Underserved Pain Points

- Warranty management — dealers file warranty claims with manufacturers constantly; Salta has no workflow (and this is exactly what Master Spas would pay for)

- Trade-in valuation — common when selling a new spa; not handled

- Delivery crew coordination — crew rosters, truck assignments, appointment windows, customer-facing delivery tracking — missing

- Customer re-engagement — owners of 5-year-old spas need covers, chemicals, service; no re-engagement automation

- Show ROI analysis — Salta tracks show sales, but full cost vs revenue per show isn't calculated

- Sales tax compliance across states — current manual process is error-prone (see Avalara section below)

## The Avalara Conversation (new context)

The April 15 Avalara meeting surfaced critical context:

- Current sales tax is frequently wrong — Mike acknowledged the sales team often undercharges by hundreds or thousands per sale, absorbed as cost

- Louisiana is a destination state — requires reporting at signing, not delivery; current manual process struggles with 70+ parish jurisdictions

- Texas alone has 100+ reporting locations; adding OK, KS, NM compounds the problem

- Prescription exemption refunds are handled manually by Lori with 30-day windows — error-prone

- Avalara solves this with latitude/longitude-accurate rates, automatic filing, and exemption certificate storage

Avalara integration in Salta already exists (SalesOrder for estimates, SalesInvoice with commit: true at delivery). What remains: Atlas's Avalara contract, credential provisioning, product taxability mapping.

## Financing Complexity

Salta handles financing better than most:

- Multiple providers (GreenSky, Wells Fargo, Foundation)

- deduct_from_balance toggle correctly handles GreenSky/WF vs Foundation

- Approval number capture, provider-specific plans

Missing:

- Real-time pre-approval APIs (Synchrony, GreenSky APIs exist; Salta uses manual entry)

- Soft-credit pre-qualification at quote time

- Post-close financing compliance (TILA disclosures, Reg-Z archival)

## Recommendations — Dimension 3

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Complete Avalara integration (activate sandbox, map product taxability) | Critical | 2 weeks |
| Build warranty claim workflow (key for Master Spas pitch) | High | 3 weeks |
| Integrate GreenSky/Synchrony real-time approval API | Medium | 2 weeks |
| Customer re-engagement automation | Medium | 3 weeks |
| Show ROI calculator | Low | 1 week |

# Dimension 4: UX / UI / Flow

Verdict: Clean, modern, fast on iPad. Cognitive overload emerges at scale, and the landing page badly under-sells what exists inside.

## Navigation

- AppShell with fixed 224px sidebar on desktop/iPad — correct

- Role-based menus — correct

- 50+ page routes at one nav level — needs hierarchy as features grow

## Primary Workflows

- Contract builder (6 steps): Manageable — each step focused ✅

- Dashboard: Tries to do too much — stats + contracts + leads + overdue balances on one screen. Split needed ❌

- Admin panel: 16+ routes (users, permissions, locations, shows, inventory, work-orders, goals, commission, customers, service-requests, audit, settings). Groupings needed ❌

## Redundant / Confusing Screens

- /contracts and /quotes feel like duplicates

- /admin/inventory and /inventory — two views for different roles, needs shared components

- /service, /service/jobs, /service/calendar, /service/invoices, /service/recurring — needs tabbed hub, not five parallel pages

## iPad-First Claims

Verified in code: viewport fixed (no zoom), touch targets 44px+, sidebar collapses ✅

Not yet verified on device: keyboard-hiding-field behavior, sticky header, Apple Pencil signature capture

## Landing Page Critique (getsalta.com)

The weakest part of your commercial surface area:

- Four feature tiles with no screenshots — prospects want to see the product

- No pricing — first question every B2B evaluator asks

- No customer logo, testimonial, or case study — Atlas Spas is a customer; let them vouch

- No video — 60-second demo beats 60 feature bullets

- "Book a Demo" → email → Willie's inbox — not scalable, looks unprofessional

- No blog, content marketing, or SEO — dealers search "hot tub dealer software" and find Lou

- Missing OG image

## Recommendations — Dimension 4

| Recommendation | Impact | Effort |
| --- | --- | --- |
| 6-8 product screenshots + 60-second demo video on landing page | High | 1 week |
| Pricing page with 3 tiers (even "Contact Sales" for top) | High | 3 days |
| Replace mailto: demo CTA with Calendly or HubSpot form | High | 1 day |
| Atlas Spas case study (1 page, 1 real metric) | High | 1 week |
| Group admin routes under sub-nav | Medium | 1 week |
| Merge service sub-pages into tabbed hub | Medium | 1 week |
| Professional OG image | Low | 2 hours |

# Dimension 5: Technical Architecture

Verdict: Modern, well-chosen stack. Scalability risks sit at the multi-tenant boundary and the single-maintainer risk.

## Frontend

- Next.js 16 App Router + React 19 server components ✅

- Tailwind CSS 4, Radix UI primitives, Lucide icons ✅

- Zustand (contract draft), React Hook Form + Zod, React Query, idb (IndexedDB) ✅

- PWA with service worker versioning via postbuild script

Risks: Next.js 16 is aggressive; breaking changes are real (codebase has AGENTS.md noting this). Correct stack, aggressive version.

## Backend Data Flow

- API routes in /app/api/ (60+)

- Supabase PostgreSQL + auth + storage

- RLS on every table

- Server components via cookie-authenticated client; admin ops via service-role client (bypasses RLS) — correct pattern

Risks: SUPABASE_SERVICE_ROLE_KEY is the nuclear key. Any leak = total data exposure. Audit which routes use it.

## Scalability

- Database: Fine to thousands of rows per table. inventory_units, audit_logs, payments will grow — needs planned indexes.

- Multi-tenancy: organization_id is the foundation but RLS policies must all filter on it. Untested with two orgs. Biggest silent risk.

- Cold starts: Vercel serverless functions cold-start — noticeable but fine for B2B.

- QBO sync: No caching layer; large charts of accounts will be slow on initial load.

## Technical Debt Signals

- Zamp → Avalara migration happened mid-session; residual references should be audited

- createQBODepositInvoice alias kept for backwards compat — acceptable but technical debt

- 32 migrations — clean but any naming/column drift from old migrations lives forever

- Service worker versioning via postbuild script — a failed script leaves stale cached app

- Single-author codebase is the biggest technical debt of all: truck factor of 1

## Fragility Points

- Intuit OAuth token refresh — if Willie steps away, expiry with no on-call = platform down

- QBO webhook coverage — changes made in QBO UI don't sync back to Salta; could drift

- Tax exemption workflow — manual cert upload/review is error-prone

- Signature upload — if Supabase Storage has an outage, signing fails silently

## Security Posture

- HTTPS enforced ✅

- Rate limiting on payment routes (15/min/IP) ✅

- Intuit tokenization (no raw card data) ✅

- Audit logging ✅

- Password reset without email enumeration ✅

Gaps:

- No 2FA for admin users

- No IP allow-listing for admin panel

- No anomaly detection

- No SOC 2

## Recommendations — Dimension 5

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Audit every RLS policy for organization_id filtering before second tenant | Critical | 1 week |
| Add 2FA for admin/manager roles | High | 1 week |
| Document QBO token refresh runbook | High | 2 days |
| Add DB indexes on frequently-queried columns | Medium | 2 days |
| Audit residual Zamp references | Medium | 1 day |
| Hire second engineer (even contract) — truck factor 1 is the biggest risk | High | Hiring |
| Pursue SOC 2 Type I before mid-market dealers or Master Spas enterprise | Medium | 6 months + $30-50k |

# Dimension 6: Integrations & Accounting

Verdict: Integration depth is real and expanding. The accounting workflow was the biggest operational landmine — now on a clear path to resolution.

## Status Summary

| Integration | Status | Notes |
| --- | --- | --- |
| QBO OAuth + posting | ✅ Working | Config flag supports both income and liability workflows |
| Intuit Payments | ✅ Working | Card + ACH; card-on-file still to be built |
| Avalara AvaTax | ✅ Code complete | Atlas contract in progress; credentials pending |
| Resend email | ✅ Working | Invites, password reset, welcome |
| Google Maps / Routes | ❌ Not integrated | Needed for route optimization |
| Twilio SMS | ❌ Not integrated | Needed for field service + reminders |

## QBO Integration Depth

Fully built:

- OAuth flow with token refresh

- Customer sync, product sync, department sync

- Deposit SalesReceipt posting with config flag (QBO_DEPOSIT_MODE=income|liability)

- Per-location and per-show deposit item mappings (migration 032)

- Final Invoice at delivery

- Deposit application via Payment entity

- Account queries (chart of accounts)

## The Ian Conversation — State of Play

Per Ian Allena's April 13 email:

- Atlas's current workflow books deposits to income accounts

- The target accrual workflow books deposits to liability

- Code supports both; switching is a one-line env var change

- Do not deploy the liability workflow without Ian/Lori/Mike sign-off

Meeting scheduled next week with Ian, Lori, Mike, Willie. Meeting plan written at docs/IAN_MEETING_PLAN.md. Expected outcomes:

- Ian approves Phase 1 workflow (income mode for safe go-live)

- Ian/Lori walk through current process to document it

- Schedule Phase 2 accrual design session

- Clarify Mike's transition timeline

## Avalara — The New Context

The Avalara meeting (April 15) confirmed:

- Salta's existing Avalara code is correct (SalesOrder estimates + SalesInvoice commit at delivery)

- Avalara will handle TX/LA/OK/KS/NM filing automatically

- Louisiana's destination-state timing is handled by Avalara (no Salta-side change needed)

- Prescription exemption refund workflow: charge tax upfront, credit back when prescription arrives (Avalara credit memo + QBO credit)

- Avalara also offers property tax rendition and business license tracking as add-ons

Recommendation for Ian meeting: present Avalara property tax + licensing as an option Ian should evaluate vs. his firm's capacity.

## Intuit Payments

- Client-side tokenization (no raw card data server-side) ✅

- Card + ACH + refunds ✅

- Missing: card-on-file via Intuit Cards API (Phase 1 Feature 3 from CIP)

## Recommendations — Dimension 6

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Execute Ian/Lori/Mike meeting next week; decide Phase 1 vs Phase 2 workflow | Critical | 2 hours meeting |
| Complete Avalara contract + credential provisioning | High | 2 weeks |
| Document product taxability mapping for Avalara | High | 1 week |
| Build Intuit Cards API integration (card-on-file) | High | 2 weeks |
| Twilio SMS integration for customer communication | Medium | 2 weeks |
| Google Routes API for optimization | Medium | 2 weeks |

# Dimension 7: Business Model & Pricing

Verdict: No pricing published. Commercial model inferable but untested. This must change before the Master Spas pitch — you cannot pitch a product without a price.

## Current Reality

- getsalta.com has zero pricing information

- One customer (Atlas Spas), presumably not paying market rate

- No signed contract, no invoices, no MRR tracking visible

## Target Tier Proposal (corrected math)

Using Evosus Lou ($39-79/user/mo) as a benchmark and reworking numbers honestly:

| Tier | Price | Target | Includes |
| --- | --- | --- | --- |
| Salta Show | $49/user/mo | Small dealers, show-heavy | Contracts, Avalara, portal, QBO, analytics |
| Salta Pro | $89/user/mo | Multi-location dealers | All Show + service jobs, scheduler, field mobile, POs |
| Salta Enterprise | $149/user/mo or custom | Regional chains, Master Spas | All Pro + SOC 2, SSO, manufacturer dashboard access, dedicated CSM |
| Salta Mobile-Only | $29/user/mo | Field techs | Mobile PWA access only |

Setup fee: $1,500 flat for standard onboarding ($5,000+ for Master Spas-level enterprise onboarding)

Seasonal flexibility: copy Lou's monthly-add/remove-license model. Proven winner in this vertical.

## The Master Spas Deal — Honest Math

A single Master Spas license deal is the primary commercial goal. Realistic sizes:

| Scenario | Per-dealer | 300 dealers | Dashboard fee | Total ARR |
| --- | --- | --- | --- | --- |
| Conservative | $50/mo | $180k | $75k | $255k |
| Mid | $75/mo | $270k | $100k | $370k |
| Premium | $100/mo | $360k | $150k | $510k |
| Stretch (500 dealers) | $75/mo | $450k | $150k | $600k |

vs. Direct-to-Dealer Motion:

| Path | Year 1 realistic | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Direct to dealer (5/15/30 signed per year at $8k each) | $40k | $120k | $240k |
| Master Spas deal (closed end of 2026) | $0 closing year | $270-370k full year | $370-510k growing |

Master Spas is still 3-5x better over three years than direct. And if Master Spas works, landing Jacuzzi/Bullfrog/Hot Spring adds another $1-2M ARR.

This is a great small business — not a venture-scale SaaS. Plan financial life accordingly.

## Monetization Alternatives

- Per-dealer SaaS (primary path) — recurring, scales with seats

- Per-transaction (1-2% of contract value) — aligns incentives, easier first pitch

- White-label to manufacturer (the Master Spas play) — single-contract leverage

- Marketplace take-rate (financing, warranty, chemical reorder) — downstream purchases

- Internal tool for Atlas only (valid choice if Master Spas declines)

## Recommendations — Dimension 7

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Publish pricing page with 3 tiers on getsalta.com | Critical | 1 day |
| Build a signed-contract template for first paying dealer | High | 1 week |
| Add Stripe/Intuit billing for Salta itself (eat your own cooking) | Medium | 2 weeks |
| Draft Master Spas deal structure document (Option A/B/C/D) | High | 3 days |
| Sketch 3-year revenue plan with honest numbers | High | 1 day |

# Dimension 8: Competitive Positioning

Verdict: Positioning clarity is the biggest messaging problem. "Modern sales platform for hot tub dealers" is a description, not a position.

## vs. Evosus Lou (primary competitor)

| Area | Salta | Lou |
| --- | --- | --- |
| Sales workflow (contract builder, digital sign, Avalara) | Ahead | Basic |
| Trade show management | Ahead | Not available |
| Modern UI/UX | Ahead | Dated |
| Field service mobile | Behind | Mature |
| Scheduling (drag-drop) | Behind | Mature |
| POs, receive, vendor mgmt | Behind | Mature |
| Card-on-file, mass invoice | Behind | Mature |
| Accounting depth | Parity via QBO | Built-in (Enterprise) |
| Pricing | Missing | $39-79/user/mo |
| Market presence | Zero | Dominant |
| Manufacturer dashboard | Planned (strategic moat) | Not available |

## vs. Generic POS (Square, Shopify POS, Lightspeed)

- Generic beats Salta on: retail checkout speed, hardware ecosystem, payment reliability, pricing transparency

- Salta beats generic on: vertical-specific contracts, financing, delivery, QBO workflow, show management

## vs. Generic CRM (HubSpot, Pipedrive)

- Generic beats Salta on: lead nurturing, email automation, reporting, integrations ecosystem

- Salta beats generic on: industry workflows a generic CRM can never match

## Positioning Options

Pick ONE before Master Spas pitch:

- "The operating system for hot tub dealerships." Strong, broad, defensible if manufacturer dashboard ships. Recommended for Master Spas pitch.

- "The modern alternative to Evosus Lou." Directly attacks incumbent. Effective once Phase 1 feature parity ships.

- "The show-floor sales platform." Narrow but very clear. Defensible niche.

- "iPad-first for hot tub dealers." Device-first angle. Defensible.

## Recommendations — Dimension 8

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Pick ONE positioning statement, rewrite landing page | High | 3 days |
| Publish Salta vs Lou comparison page | High | 1 week |
| Get Atlas Spas listed as first review on G2/Capterra | High | 2 weeks |
| 5-slide pitch deck: "Why Salta over Lou" | High | 1 week |
| 10-slide pitch deck: "Why Master Spas should license Salta" | Critical | 2 weeks |

# Dimension 9: Launch Readiness

Verdict: Not ready for broad launch. Ready for Atlas internal go-live once Ian approves. Ready for a carefully-chosen second design-partner dealer in Q3 2026.

## Launch to Whom?

- Not ready for self-serve: no signup, no pricing, no docs, no in-product help

- Not ready for mid-market (10+ user dealers): multi-tenancy untested, no SSO, no SOC 2

- Not ready for enterprise: obvious

- Ready for Atlas internal go-live: pending Ian approval this week

- Ready for design-partner dealer: yes — if founder-led, white-glove, and paid upfront

## Critical Blockers (Ranked)

| Blocker | Status | Why It Blocks |
| --- | --- | --- |
| Ian/Lori/Mike workflow sign-off | Meeting scheduled next week | Can't go live without accounting approval |
| Multi-tenancy RLS audit | Not done | Second customer could see Atlas's data or vice versa |
| No pricing published | Pending | Prospects can't evaluate |
| Single engineer (truck factor 1) | Ongoing | No on-call, no sick days |
| No manufacturer dashboard | Not started | Central to Master Spas pitch |
| No Salta legal entity | Not done | IP protection before Master Spas pitch |
| No case study | Not started | Prospects can't validate claims |
| No self-serve onboarding | Not started | Every new dealer = week of manual setup |
| No documentation | Not started | All support load falls on Willie |

## Minor Improvements (Don't Block but Matter)

- No status page (status.getsalta.com)

- No customer-facing uptime dashboard

- No support desk (Help Scout / Intercom)

- No marketing analytics on getsalta.com

- No OG image for social sharing

- No SEO work

- No product changelog / updates feed

## Multi-Tenancy Readiness — Specific Test

Before second customer, run this test:

- Create org B with one user

- Log in as org A user

- Try to access org B's contracts via URL (/contracts/[org-b-contract-id])

- If it returns data → RLS policies are broken → Ship-stopper

- Try same for payments, customers, inventory, service jobs

- Run SELECT * FROM contracts as anon key from a different org context

## Recommendations — Dimension 9

| Recommendation | Impact | Effort |
| --- | --- | --- |
| Execute Ian meeting; get Phase 1 workflow approved | Critical | Next week |
| Multi-tenancy RLS audit before design partner #2 | Critical | 1 week |
| Write pilot customer agreement template | High | 3 days |
| Build minimum self-serve signup (manual behind the scenes) | High | 2 weeks |
| Getting Started guide with 20 screenshots | High | 1 week |
| Incorporate Salta as separate LLC before Master Spas pitch | Critical | 2 weeks (lawyer time) |
| status.getsalta.com via BetterStack or Statuspage | Medium | 1 day |

# Dimension 10: Weak Points & Opportunities

## Top 5 Weaknesses (Ranked by Business Impact)

- No commercial engine. Landing page, pricing, sales process, onboarding — missing or broken. Cannot sell what you cannot price.

- Truck factor of 1. One engineer = one bus accident from platform death. Design partner dealers would discover this quickly.

- Post-sale feature depth. Service mobile, scheduler, POs — where dealers make recurring revenue.

- Unverified multi-tenancy. Schema suggests it works; untested is the silent risk.

- No separate legal entity for Salta. Atlas currently owns the IP by default. Master Spas pitch risks — acquisition price floor undefined, IP ownership ambiguous.

## Quick Wins (< 2 weeks, High Impact)

| Quick Win | Why |
| --- | --- |
| Pricing page with 3 tiers + "Contact Sales" | Unblocks inbound sales |
| Replace mailto: with Calendly | Converts better, feels professional |
| 10 product screenshots on landing page | Shows product, beats reading |
| Atlas Spas case study (1 page, 1 metric) | Social proof unlock |
| Multi-tenancy RLS audit | De-risks design partner onboarding |
| Complete Avalara credential setup post-contract | Unblocks live tax compliance |
| Incorporate Salta LLC | IP protection for Master Spas pitch |
| status.getsalta.com | Signals platform maturity |
| Professional OG image | Social shares look professional |

## Major Investments (2-6 months)

| Investment | Why |
| --- | --- |
| Field service mobile PWA | Biggest competitive gap |
| Drag-drop scheduler | Table stakes for service businesses |
| Card-on-file + mass invoice | Recurring revenue unlock |
| Purchase order management | Table stakes for inventory-heavy dealers |
| Manufacturer dashboard MVP | Killer feature for Master Spas pitch |
| SOC 2 Type I + documentation | Unlocks mid-market and Master Spas enterprise |
| Hire second engineer (contract OK) | De-risks everything |

## Strategic Opportunities

- White-label for manufacturers (primary play). Master Spas first, then Jacuzzi/Bullfrog/Hot Spring. Each worth $250-500k ARR.

- Marketplace take-rate on financing. GreenSky/Synchrony pay referral fees. Salta could capture a slice.

- Industry consolidation. Hot tub dealership industry is fragmented. Salta's data moat could position as acquisition target for PE roll-up.

- Horizontal expansion. Same pattern applies to RV dealers, motorsport, pool-only, high-end appliance. Risks losing vertical focus but proves scalable model.

# Part Two — The Three Execution Priorities for the Next 8 Months

The strategic direction is now set: Master Spas pitch, end of 2026. Everything flows from that.

These three priorities are the path to a successful pitch.

## Priority 1: Ship Atlas Live on Salta (Next 4-6 Weeks)

This is the foundation. Without Atlas actually running on Salta, there's no case study and no production validation.

Steps:

- Ian/Lori/Mike meeting next week → Phase 1 workflow approved

- Flip config flag to QBO_DEPOSIT_MODE=income

- Configure QBO items per-location (income mode) in Admin UI

- Run end-to-end test with dummy data

- Pilot at Tyler show or store (10-20 contracts)

- Monitor Lori's month-end with Willie + Ian on-call

- Full Atlas rollout across all locations

- Complete Avalara setup for live sales tax

- Write Atlas Spas case study with real metrics

## Priority 2: Close 3 Paying Design-Partner Dealers (Months 2-7)

Without external customers, Master Spas will not take the pitch seriously.

Targeting: other Master Spas dealers specifically. Atlas's network is the first search space.

Steps:

- Identify 10 Master Spas dealer prospects (ask Atlas's contacts)

- Build design partner agreement template ($0-500/mo pilot pricing, 12-month commitment, feedback + case study in exchange)

- Ship Phase 1 competitive gaps (PO, scheduler, card-on-file) before second customer

- Multi-tenancy RLS audit before onboarding

- Close first non-Atlas dealer (target: Q2 2026)

- Close two more dealers (target: Q3 2026)

- Document success metrics from each

## Priority 3: Build the Manufacturer Dashboard MVP (Months 4-7)

The killer feature for the Master Spas pitch. Without it, the pitch is incomplete.

Scope: demo-ready, not production-complete. The real version comes after Master Spas signs.

Features needed:

- Real-time sales view across all dealers

- Sales by model, color, spec

- Dealer leaderboard + ranking

- Active shows/events at any moment

- Market share view (Atlas + design partners as mocked "dealer network")

- Growth metrics + goal targets

- Inventory position across network

Steps:

- Scope MVP features with Willie (1 week)

- Build multi-tenant analytics aggregation (4 weeks)

- Build visual dashboard UI (3 weeks)

- Populate with real Atlas + design partner data (2 weeks)

- Rehearse demo (1 week)

# Consolidated Action Plan — Next 90 Days

## Weeks 1-2 (Must-Do)

☐  Multi-tenancy RLS audit

☐  Ian/Lori/Mike meeting → Phase 1 workflow approved

☐  Configure QBO items per-location (income mode)

☐  Add pricing page to getsalta.com

☐  Replace mailto: with Calendly

☐  Take product screenshots, update landing page

☐  Complete Avalara contract + credentials

## Weeks 3-6

☐  Atlas go-live on Salta (pilot → full rollout)

☐  Begin Phase 0 migrations from Competitive Improvement Plan

☐  Write Getting Started documentation

☐  Identify 5 Master Spas dealer prospects

☐  Publish Atlas Spas case study

☐  Incorporate Salta LLC + clean IP assignment from Atlas

☐  status.getsalta.com live

## Weeks 7-12

☐  Ship Purchase Order management

☐  Ship Drag-Drop Scheduler

☐  Ship Card-on-File / Mass Pay

☐  Sign first paying design-partner customer

☐  Begin manufacturer dashboard MVP

☐  Close second design-partner customer

At day 90, reassess: is Atlas running cleanly? Do you have one real dealer customer? Is the manufacturer dashboard at 40% completion? If yes, stay the course. If no, evaluate.

# The Master Spas Pitch Timeline (End of 2026)

MONTHS 1-3 (now → July 2026) └─ Atlas go-live, 1 dealer closed, Phase 1 features shipping MONTHS 4-5 (July-Sept 2026) └─ 2-3 dealers closed, manufacturer dashboard MVP underway MONTHS 6-7 (Sept-Oct 2026) └─ Manufacturer dashboard demo-ready, pitch deck drafted └─ Master Spas exec contact identified and warmed MONTH 8 (Nov 2026) └─ Legal entity finalized, IP clean, pricing locked └─ Pitch deck rehearsed, demo polished MONTH 9 (Dec 2026 — Dealer Meeting) └─ Present Salta + manufacturer dashboard at Master Spas dealer meeting └─ Pilot proposal: Master Spas subsidizes 10 dealers at $Y/mo for 12 months └─ Go/no-go decision in Q1 2027

# Closing — One Operator's Take

Salta is not vaporware. It's a real working platform that runs a real business. That puts you ahead of 95% of "SaaS startups" in the vertical.

But a working platform is not a business. A business has a priced product, a repeatable sales motion, a second customer, documentation, a partner engineer, a legal entity, and a clear reason it exists besides "because we built it."

The next 8 months is the sprint to a single defining moment: the Master Spas dealer meeting at the end of 2026. Hit that pitch with Atlas running cleanly, 3 dealer customers referenced, a manufacturer dashboard demo, and clean IP — and you have a shot at $250-500k ARR from one contract.

Miss it, or walk in unprepared, and you spend 2027 pivoting to direct-dealer sales at $40k/year.

Ship the Ian meeting. Flip the config flag. Get Atlas live. Then go sign your second dealer.

This audit represents one operator's analysis based on the publicly available getsalta.com, the Atlas Spas codebase (32 migrations, 50+ routes), the Evosus Lou competitive analysis, the Avalara and Ian Allena consultations, and the Master Spas strategic context committed to memory April 17, 2026. Numbers are directional. Decisions remain Willie's.